MARKETING COPILOT

# Engineering
Implementation Brief

UX Redesign — Sprint 1: Design System Foundation

| Status | Approved for Development Planning |
| --- | --- |
| Version | 1.0 |
| Implementation mode | Controlled sprint; no product functionality changes |
| Reference material | Attach all approved UX mockups in the Development chat |

## Implementation principle

Build the foundation once, then let every future screen inherit the same quality.

This brief is the complete instruction to Development for Sprint 1. The attached mockups are visual references, not permission to redesign the product or implement later screens early.

# 1. Purpose and authority

This document converts the approved UX direction into a controlled engineering assignment for the first implementation sprint. It is authoritative for Sprint 1 scope, execution rules, quality gates and handoff expectations.

Single objective Create a production-ready design foundation that future Marketing Copilot screens can use consistently. Do not redesign business flows and do not implement page-specific product logic in this sprint.

## Decision ownership

| Area | Authority |
| --- | --- |
| Product decisions | Sprint Planning / Head of Product |
| Visual and interaction direction | Approved UX mockups and Design Freeze v1.0 |
| Technical implementation | Development, within this brief |
| Scope changes | Require explicit product approval before implementation |

## What the reference images mean

All approved mockups must be uploaded in the same Development conversation as this brief.

The images define art direction, hierarchy, density, tone, proportions and component character.

They are not pixel-for-pixel templates and must not be copied at the expense of responsiveness, accessibility or real data.

When mockups conflict with this brief, stop and report the conflict instead of choosing silently.

# 2. Product context

Marketing Copilot is intended to behave like a senior marketing leader for small and medium-sized businesses. The interface must support recommendations, prioritisation and trust—not merely content generation.

## Permanent product principles

Company Brain is the primary source of truth.

Marketing Strategist analyses and recommends.

Specialists produce content from Company Brain and approved strategy.

Recommendations are more valuable than summaries.

Facts, assumptions and AI suggestions must remain distinguishable.

AI may challenge a weak user idea when a better path exists.

Every feature must answer: does this make the product better for the customer, or merely larger?

## Locked information architecture

Overview

Company Brain

Plan

Content

Insights

Settings

Legacy routes /create, /newsletter and /campaign are legacy routes. They are not to be redesigned. Their replacement and redirect strategy belongs to later migration and cleanup work, not Sprint 1.

# 3. Sprint 1 definition

## Sprint name

Design System Foundation

## Primary outcome

A stable token layer and reusable base component library that can support App Shell and all approved core experiences without introducing a second permanent design system.

## Customer and business value

Reduces visual inconsistency across the product.

Reduces implementation time and rework in later redesign sprints.

Improves accessibility and predictable interaction behaviour.

Creates a premium and coherent product foundation without changing customer workflows prematurely.

Allows each subsequent sprint to focus on customer value instead of rebuilding basic UI primitives.

## Recommended branch

feature/design-system-foundation-v1

# 4. Exact scope

Development must first inspect the actual repository and map existing styling, primitives and dependencies. Then implement only the following foundation.

## 4.1 Design tokens

Colour roles: background, surface, elevated surface, primary, primary hover, primary active, primary subtle, text primary, text secondary, text muted, border, border strong, focus, success, warning, error and information.

Typography roles: display, page title, section title, card title, body, small body, label, caption and code/technical text if required.

Spacing scale suitable for dense controls and spacious product layouts.

Radii scale with 8 px as normal and 12 px as maximum for standard product surfaces.

Borders, subtle shadows, focus rings, transition durations, easing, z-index layers and responsive breakpoints.

Light theme only in Sprint 1 unless a proven existing dark theme must be preserved. Do not invent dark mode now.

## 4.2 Base component library

Button: primary, secondary, ghost and destructive; sizes; icons; loading; disabled; keyboard focus.

IconButton: accessible label requirement, sizes, hover, pressed, loading and disabled.

Card / Surface: standard container treatment without page-specific business logic.

Input, Textarea and Select: label, helper text, error text, required state, disabled state and focus behaviour.

Badge: neutral and semantic variants; avoid using colour without text or icon meaning.

Progress: determinate foundation with accessible value labels.

Avatar: image, initials and fallback.

Tooltip and Dropdown: keyboard operability, focus management and collision-aware placement using existing approved libraries where possible.

Modal / Dialog: focus trap, escape behaviour, title/description semantics and mobile-safe layout.

Alert and Toast/feedback primitive: semantic variants and non-blocking announcements.

Skeleton and LoadingState primitives.

EmptyState and ErrorState primitives with title, explanation and optional action.

SectionHeader foundation.

## 4.3 Foundation showcase

Create one internal development-only showcase route or existing story/demo surface—only if the repository does not already have an equivalent—to review tokens and component states. This surface must not appear in production navigation and must not become customer-facing functionality.

## 4.4 Repository integration

Reuse or refactor existing primitives where sound; do not duplicate them solely for convenience.

Identify old components to retain, refactor, deprecate or replace.

Integrate tokens into the existing styling system instead of adding an unrelated parallel layer.

Preserve auth, tenant isolation, data access and current business logic.

Update only the minimum shared styles needed to prove the foundation.

# 5. Explicitly out of scope

No full App Shell or navigation migration.

No Dashboard / Overview redesign.

No Company Brain redesign.

No Plan, Campaign Builder or strategy flow redesign.

No Content Studio, specialist or publishing workflow redesign.

No Insights redesign.

No onboarding, auth or Settings redesign beyond unavoidable primitive compatibility fixes.

No new product functionality.

No new database schema or migration.

No new AI behaviour, prompt changes or recommendation logic.

No legacy route deletion or redirect implementation.

No internationalisation project.

No production deployment without explicit approval.

Stop rule If a requested component requires substantial page-specific product logic, leave that component for its owning redesign sprint and document the dependency. Do not expand Sprint 1.

# 6. Approved visual direction

| Token | Approved baseline |
| --- | --- |
| Primary | #0F6B5B |
| Primary hover | #0B5A4C |
| Application background | #F5FAF8 |
| Surface / cards | #FFFFFF |
| Primary text | #111111 |
| Secondary text | #5E6763 |
| Borders | #E5ECE8 |
| Standard radius | 8 px |
| Maximum standard radius | 12 px |
| Motion | 150–200 ms, restrained |
| Desktop content width | Approximately 1200–1280 px |

## Visual principles

Use whitespace, typography and hierarchy before decoration.

Use borders and tonal contrast before visible shadows.

Avoid glassmorphism, large gradients, oversized radii and decorative AI imagery.

One primary action per local decision context.

Do not create colourful KPI components as generic primitives.

Do not add UI merely because space exists.

Premium means consistency, restraint, accuracy and speed—not visual spectacle.

## Typography

Use Geist if already available through a valid package or project configuration.

Use Inter or the current approved system fallback when needed.

Do not introduce Suisse International unless the project has verified licensing and approved font assets.

Do not ship private or unlicensed font files.

Ensure sensible fallbacks and no layout shift caused by fragile font loading.

# 7. Engineering execution rules

Work only in the existing marketing-copilot repository.

Confirm current branch, HEAD, working-tree status and stable baseline before editing.

Create the approved feature branch; never edit main directly.

Inspect before replacing. Document the current component and styling architecture.

Prefer small logical commits. Do not produce a single big-bang commit.

Do not introduce a dependency unless it solves a specific requirement and has been justified in the final report.

Do not change server-side authorisation, tenant boundaries or data access in a visual refactor.

Do not perform destructive migrations or delete legacy code.

Keep main releasable and provide a Vercel Preview for review.

Stop and request a product decision when visual direction, technical constraints and current business behaviour conflict.

## Suggested commit groups

chore/design-audit — repository map, no behaviour changes.

feat/design-tokens — token definitions and global foundations.

feat/ui-primitives — buttons, form controls and surfaces.

feat/feedback-components — loading, empty, error, alert and toast foundations.

feat/overlay-components — dropdown, tooltip and modal foundations.

test/design-system — tests, showcase and accessibility verification.

docs/design-system — usage notes, migration guidance and final report.

# 8. Required component states

| Component class | Required states |
| --- | --- |
| Interactive controls | Default, hover, active/pressed, focus-visible, disabled and loading where relevant. |
| Form fields | Default, hover, focus, filled, error, disabled, read-only where needed, helper text and required. |
| Feedback | Loading, success, warning, error and retry where relevant. |
| Overlays | Open, close, keyboard escape, click outside where appropriate, focus return and viewport collision. |
| Content surfaces | Normal, empty, error and skeleton patterns without fabricated data. |

## Accessibility baseline

WCAG 2.2 AA contrast target for text, controls and focus indicators.

All interactive elements keyboard reachable in logical order.

Visible focus states must use design tokens and may not be removed.

Icon-only controls require accessible names.

Inputs require programmatic labels and errors must be associated with the field.

Modal/dialog components require focus trap and return focus to the trigger.

Tooltips may not contain essential information unavailable elsewhere.

Motion must respect prefers-reduced-motion.

Touch targets should be practical on mobile, generally at least 44 × 44 CSS px for primary touch interactions.

Semantic HTML is preferred over role-heavy custom widgets.

# 9. Responsive foundation

Sprint 1 does not implement final page layouts, but every primitive must work correctly in the viewports later sprints will use.

Validate at minimum: 390 px mobile, 768 px tablet, 1280 px laptop and 1440 px desktop.

Components must not overflow at 200% browser zoom.

Buttons and fields must support wrapping or full-width mobile behaviour without clipping.

Modals must convert to a mobile-safe layout when viewport height or width is constrained.

Dropdowns and tooltips must remain within the viewport.

Typography must scale intentionally; do not solve mobile by shrinking all text.

No horizontal page scroll caused by base components.

# 10. Required implementation sequence

Preflight: verify repository state and report discrepancies before any changes.

Audit: map tokens, CSS, Tailwind configuration, fonts, reusable primitives and duplicated components.

Proposal checkpoint: present the intended token architecture and retain/refactor/replace map before broad edits.

Foundation: implement approved tokens and global base styles.

Primitives: implement components in small groups with tests and documented states.

Showcase: verify all states in the internal review surface.

Quality gates: run build, lint, typecheck, tests and accessibility checks.

Preview: produce a Vercel Preview and screenshots at required viewports.

Review: do not merge until Product/UX review explicitly approves the sprint.

# 11. Acceptance criteria

☐  There is one coherent token source for colours, type, spacing, radii, borders, shadows, motion and breakpoints.

☐  All in-scope base components use shared tokens rather than scattered new hard-coded values.

☐  Existing primitives have an explicit retain/refactor/replace/deprecate decision.

☐  Required states are implemented and visually reviewable.

☐  Keyboard navigation and focus visibility work for all interactive primitives.

☐  Components work at 390 px without clipping or horizontal overflow.

☐  No product route has been fully redesigned early.

☐  No business logic, AI logic, auth rules or data model has changed.

☐  No unapproved dependency, font or asset has been added.

☐  Production build, typecheck, lint and existing automated tests pass.

☐  A Vercel Preview exists and has not been promoted to production.

☐  The final report lists changed files, dependencies, risks, deferred issues and rollback steps.

# 12. Definition of Done

Scope is complete and nothing outside scope was silently added.

Code is production-ready, typed and consistent with repository conventions.

All quality gates pass from a clean install.

Required responsive and accessibility checks are documented.

Vercel Preview is available for review.

No production deployment has occurred.

Rollback is possible by reverting the sprint commits without database action.

Product and UX have reviewed the foundation against the approved mockups.

Open questions are documented rather than hidden in code.

The sprint is not merged until explicit approval is given.

# 13. Manual QA checklist

## Visual

Spacing and hierarchy feel calm and consistent.

Borders and shadows are restrained.

No oversized pills or accidental rounding.

Long labels and translated-length sample text do not break controls.

Loading and disabled states remain readable and intentional.

## Interaction

Tab order is logical.

Enter and Space activate controls correctly.

Escape closes overlays when expected.

Focus returns to the trigger after modal close.

Dropdowns and tooltips avoid viewport clipping.

## Viewports

390 × 844

768 × 1024

1280 × 800

1440 × 900

200% browser zoom on a desktop viewport

## Regression

Authentication still works.

Protected routes remain protected.

Tenant/data isolation is unchanged.

Existing critical flows open and operate as before.

No console errors or hydration warnings are introduced.

# 14. Risk register

| Risk | Required mitigation |
| --- | --- |
| Parallel design systems | Define one migration path; deprecate old primitives explicitly; avoid permanent “v2” duplicates. |
| Hidden business logic inside UI components | Inspect before refactor; isolate visual changes from state and data behaviour. |
| Global CSS regression | Introduce changes incrementally and smoke-test critical routes after each group. |
| Dependency inflation | Use existing stack first; justify any new library and record bundle impact. |
| Mockup overfitting | Use images for direction while testing real content, responsive layouts and accessibility. |
| Scope creep | Use the explicit out-of-scope list and stop for approval when page-level work appears. |
| Font/licensing issue | Use only approved, licensed or open-source fonts already supported by the project. |
| Premature production change | Preview only; production deploy requires separate explicit approval. |

# 15. Required Development response

Before implementation begins, Development must reply with a concise preflight report containing:

Current branch, HEAD commit and working-tree status.

Confirmation that the stable baseline is present or a clear discrepancy report.

Current styling and component architecture.

Existing primitives to retain, refactor, replace or deprecate.

Proposed file-level plan for Sprint 1.

Any conflict between the repository and this brief.

Any new dependency considered necessary, with justification.

Proposed commit sequence and rollback approach.

Approval gate Development must not begin broad implementation until the preflight and file-level plan have been reviewed and approved in the Development chat.

# 16. Copy-ready instruction to Development

Upload the approved mockups first. Then paste the instruction below in the same Development chat.

Use the attached approved UX mockups and the document “Marketing Copilot — Engineering Implementation Brief, Sprint 1: Design System Foundation” as the authoritative input for this sprint. This is not permission to implement the entire redesign. Begin with the required preflight audit and return the requested preflight report and file-level plan before broad implementation. After approval, implement only Sprint 1 scope on a feature branch. Do not edit main directly, do not deploy to production, do not change business logic, do not perform migrations and do not redesign page-level experiences early. Where a mockup, the existing codebase and the brief conflict, stop and report the conflict instead of choosing silently. Keep commits small, maintain rollback capability and provide a Vercel Preview plus the full quality-gate report before requesting merge approval.

# 17. What follows after Sprint 1

Sprint 1 does not complete the redesign. It enables the following controlled sequence:

App Shell and navigation.

Overview / executive briefing.

Company Brain.

Plan and Campaign Builder workflow.

Content Studio and specialist execution.

Insights.

Onboarding, authentication and Settings polish.

Responsive, accessibility and product-wide polish.

Legacy redirects, cleanup and final consolidation after the required release cycle.

Final instruction Do not start Sprint 2 from this brief. Each later sprint receives its own approved implementation brief after Sprint 1 has been reviewed.

# Appendix A — Reference package checklist

☐  All approved UX mockups uploaded in Development chat

☐  Engineering Implementation Brief attached

☐  Design Freeze v1.0 decision available

☐  UX Redesign Blueprint v1.0 available

☐  Legacy route product decision available

☐  Current stable repository baseline verified

# Appendix B — Final decision

This brief authorises planning and, after the preflight approval gate, implementation of Sprint 1 only. It does not authorise a production deployment or implementation of later redesign sprints.

Plan first. Build the foundation. Review in Preview. Proceed only after approval.